## Slide 1
MODULE 1 · PROJECT PURSUIT · WEEK 2 · LIVE VIRTUAL
The Go/No-Go Decision
Choosing which bets to place — before we spend an hour we can’t get back.
45-minute facilitated session · cameras on · pre-work required

## Slide 2
THE ONE IDEA
Every pursuit is a bet on a forecast
The Go/No-Go is where we decide which bets to place and how to price them — protecting the hours we’d spend, the trust the firm places in its own backlog, and the margin the price should carry.
Disciplined pursuit → trustworthy data → sound decisions → a healthy, employee-owned firm.
The Go/No-Go is the gate where that discipline either enters the system — or doesn’t.

## Slide 3
COLD OPEN
Pursuit is never free
Every proposal we write spends our people’s billable time — a withdrawal from the same account that pays our salaries and our ownership.
Chase the wrong work and we don’t just lose. We’ve spent senior engineering time on a future that was never going to arrive.
35
hours
avg. technical-lead time per proposal in 2024 — before marketing and reviewers
Ask the room: “How many hours did we spend last year on proposals we didn’t win?”

## Slide 4
CALIBRATE · 8 MIN
Same lead, same worksheet — why did our reads diverge?
A
Qualification Minimums
Licensed? Criteria met?
B
Strategic Fit & Positioning
Relationship · capture · initiative fit
C
Profitability & Resources
Does the fee let us run it profitably?
D
Operational Readiness
Regional experience · local staff
No total score — a structured read. Most of the divergence lives in Section B and in the win probability — that gap is the lesson.
Reveal the spread of pre-work reads. Don’t resolve it yet — surface it.

## Slide 5
RECONCILE WIN PROBABILITY · BREAKOUTS · 8 MIN
Hope inflates. Evidence anchors.
HOPE SOUNDS LIKE
“We’re great at this kind of work.”
“It feels like a 50/50.”
“We really need the backlog.”
EVIDENCE SOUNDS LIKE
“We have an active relationship and capture plan.”
“We helped shape the RFP / we’re the incumbent.”
“We know exactly who we’re up against.”
Breakout task: agree on ONE win probability for the shared lead — and one piece of evidence behind it.

## Slide 6
PRICE THE VALUE · 6 MIN
One read protects the hours. The other protects the price.
VALUE READ · THREE DIMENSIONS
Uniqueness of fit — one of a few, or one of many?
Client experience — do we know them well enough to make it easy and memorable?
Business return — do we understand what drives value for them?
PURSUIT TYPE · WHERE PRICE GETS DECIDED
Qualifications-based — win first, negotiate price after.
RFP (scope & fee) — win and price in one move.
Direct hire / appeal — define the need before you price.
Quick pair-share: read the value (high/medium/low) and name the pursuit type for the shared lead — then say where the price actually gets decided.

## Slide 7
THE OVERRIDE THAT BEATS ANY READ
Two hard gates — a ‘No’ is an automatic No-Go
1
We meet all the minimum and comparative evaluation criteria.
2
We can commit the time and attention to be responsive on schedule — no vacations or conferences.
A pursuit can look strong everywhere else and still be a No-Go. If we’re not eligible, or we can’t do the proposal justice, nothing else outweighs it. Log the reason and stop.

## Slide 8
SKILL PRACTICE · PAIRS · 10 MIN
Saying ‘No-Go’ to work we want
Scenario: a tempting opportunity that fails a hard gate. You must tell an eager principal it’s a No-Go.
1
Name the gate. State the specific gate that failed — factually, no apology.
2
Name the cost. Say what a ‘Go’ would actually cost in senior hours and forecast trust.
3
Offer the alternative. Point to a better-fit pursuit those hours could win instead.
Swap roles. Debrief the language that landed.

## Slide 9
DEFEND A NUMBER · 6 MIN
Estimated revenue × honest win % = the backlog
Est. net revenue
what we think it’s worth
×
Win probability
honest, evidence-based
=
Weighted revenue
what the firm plans on
Inflate the win probability and you swell the backlog with revenue that isn’t coming — the firm staffs up for a future that doesn’t arrive.
Popcorn round: state both numbers for the shared lead and defend them in two sentences.

## Slide 10
CLOSE & BRIDGE
The honest call protects the firm
A disciplined Go/No-Go is the firm’s first line of defense for both its hours and its forecast.
CHALLENGE QUESTION
When the honest read says No-Go but we want the work anyway — what is the honest cost of saying Go, and who pays it?
NEXT — Week 3 (self-paced): sharpening the two numbers the Go/No-Go demanded — forecasting revenue & effort, and calibrating an honest win probability.
Weston & Sampson · Project Management · Module 1, Week 2 | AEC LEAD LLC · Zweig Group